|  |  |  |  |
| --- | --- | --- | --- |
| **Objective** | **Activity** | **Deliverable** | **Estimated Date of Completion** |
| 1. Support the development of Ona surveys to be used to in the field to collect data on newly deployed equipment, as well as to update data on existing equipment already in circulation | * Pilot data collection forms in the field * Focus specifically on collecting data using the form for newly added equipment (*dependent upon field collection of data*) * Deploy forms using ODK Collect for mobile | * Data collected in the field will be visible in the eTool * Document with instructions for collecting data using the Ona forms using ODK Collect | 11/15/20 |
| **2.** Support the deployment of an ASLM administered reporting platform | * Add new users * Deploy existing reports to the platform and add scheduled and contextual reminders for users to view these reports | * The eTool will be available to users through an internet browser * Users will be authenticated before viewing the eTool * Reports and instructions will be provided in the form of pdf documents where appropriate | 11/30/20 |
| * Support user testing of the tool * Support technical training to make code changes to existing eTool code base |  | 12/31/20 |
| 3. Develop a final report describing activities | * Create necessary documentation to describe activities | * PDF document(s) | 12/31/20 |
|  | | | |